# Project Reflection & Forward Plan

IT Practice: Consultancy Project – Group 7

Client: Artspace Lifespace

Prepared by: Joel Shelvi (Project Manager)

Date: 20/01/2026

What went well:

- Team members such as Wai, Min, and Ahmed, with assigned tasks, helped the client with last-minute support, client meeting, and last-minute tasks. Thomas messaged only on the last day.

What didn't go well

- The Christmas holiday corresponded to more slack as the group was not able to meet the timebox 3 deadlines. Timebox 3 is not being done in time, even though it was communicated about before. No task responsibility and still putting work into OneNote when I have already said the work goes to GitHub because it has an audit trail, and following the supervisor's feedback.

What I would do differently

- The next time that I do this project, I would establish more accountability at the beginning by designating the owners to every task and monitoring the progress in a more meticulous manner. I would also implement a single workflow tool sooner (GitHub alone) to prevent last-minute confusion and omission of audit trails. Lastly, I would schedule more realistically during periods of holiday and introduce buffer time in critical deadlines.

## Min Khant

What went well

- The meeting with the client on 15 January was beneficial, as I had more specific goals, expectations, and resources to operate.

- We had a better idea of what was required to be delivered during Timebox 3 compared to earlier timeboxes because the direction of the project was clearer.

- Understood the client better, which eliminated uncertainty on requirements.

What didn't go well

- There was no substantive internal discussion with the group on how to split tasks and role responsibilities in Timebox 3.

- The non-assignment of tasks caused confusion in the way we should prioritize our individual contributions.

What I would do differently

- I would interact more with the group. Provide assistance in task breakdown and make sure that everyone follows.

- Seek clarification in advance when I am not certain about something from both the group and supervisor to ensure that I can serve them better during the timebox.

## Ahmed Farah

What went well

- Being a team, we could coordinate our time quite adequately and make sure that work and meetings were done on the right dates.

- As a team, we communicated effectively to ensure everybody was on track and conscious of what must be done and what is ahead.

- We managed to conduct 1 meeting with our client to get to know more about what they require of us by the client. We also utilized this meeting wisely know what is demanded of us by the client and what they are looking for when it came to their webpage.

- We ensured we kept everyone in the team accountable and up to date with goals to keep us on our toes, not to lag behind.

- We managed to assign additional functions to every team member, and all carry.

- The tasks were weighty enough to guarantee that all people were involved.

- I think that compared to the previous timebox, everyone was much better than before in terms of participating and being part of the group gatherings both as a group and with the client.

What didn't go well

- We lagged behind particularly when there were updates and reviews of the timebox.

- Time utilisation would have been much improved than it is at the moment, despite being a team. We spend our time wisely it has not been good at all.

- We have not been up to date with providing clear evidence of the methodologies we have applied for example.

- Our audit trail has not been tremendous nor has our contribution matrix. But this has been enhanced significantly over the timebox 2 review.

What we would do differently

- The best change that we would have as a team would be to document whatever strategies and steps that we carried out or would carry out later, so that we would have clear evidence. This can be done by timestamping the work and recording it to GitHub, and as such it is easily presentable.

- Being a team communicator more frequently would also be an option to consider in the future. We are communicating as a team as much as we need to when necessary, but it would be nice to have daily conversations as a group to see how everyone is doing with their assigned work. Even, it would be preferable that all should reply to each other as opposed to some of them having to send messages twice each time.

- In my opinion we as a team should strive to meet once or at most twice a week too in order to do work together. This would not only get us ahead of timeframes but also enable us to keep one another in check and also just to go ahead and build better team chemistry which would gain us a lot as a team.

## Min

What went well

- We encounter the client once more and enquire further on the type of design they want.

What didn't go well

- We ought to share the requirements folder previously, and start with the coding.

What we would do differently

- Begin coding planning at an earlier stage.

Thomas jevtic

What went well

- Made a meeting with the client and the marketing head of ArtSpace Lifestyle to talk about the plan for the new site.

What didn't go well

- No duties have been assigned to me, and I am not aware of anything to be analysed yet.

What we would do differently

- Maintain a closer contact with the team.

## Jaime

What went well

- The meeting with the client was done with all members present and punctual.

What didn't go well

- The other team meetings were not addressed to select a time/date that could fit the entire team.

What we would do differently

- Discuss what should be done regarding the project and schedule a meeting at a time and date with all team members present.