# Project Reflection & Forward Plan

IT Practice: Consultancy Project – Group 7

Client: Artspace Lifespace

Prepared by: Joel Shelvi (Project Manager)

Date: 16 December 2025

Overview

This report is a brief reflective report on how we in Group 7 have been feeling with the project so far, what has been good, the difficulties we have faced, and our action plan during the Christmas period, assuming the client will be available.

What Has Gone Well

- Communication and documentation at work.

- Project Initiation Document (PID) was done, handed over and sent to both the supervisor and the client.

- The supervisor's feedback confirmed that the PID content was satisfactory; only formatting and presentation needed some enhancement, which has already been internally addressed.

- Clear project structure

  - The roles in the team were determined early and documentation, risk assessment, appendices, and coordination roles were assigned.

  - Meeting minutes have been regularly taken and shared to ensure transparency and traceability.

  - Client engagement

  - On 16th December 2025, a requirements gathering session was successfully held, which enabled us to set the scope, expectations and plan the next steps.

  - The client has now provided a link to their most important questions and has agreed to come back with more information.

Challenges Encountered

- Uneven team contribution

- The main project activities have already been made, although Ahmed Farah and Thomas Jevtic have not contributed much so far.

- This has introduced more responsibility to other team members in order to keep the deliverables and communication on focus.

- This is a concern that has been observed with transparency and will be resolved by ensuring that the tasks are allocated and followed in the future.

- Delays in client sign-off

- The delays in the PID sign-off have not been because the team has not prepared, but because of the slower response of its clients.

- This has affected the possibility of formally closing premature stages of projects within the optimal time.

- Timing constraints

- Our clients have indicated that they will be on annual leave till 21st December which will restrict the chances of follow-up and approvals.

What We Have Learned So Far

- The significance of previous internal due dates in order to have more time to refine the work before submissions.

- The necessity to have more obvious accountability among the team, particularly in cases where the individual contribution is lower than anticipated.

- The importance of evidence trails (emails, meeting minutes, documents) in case of dealing with actual clients who might not be available most of the time.

Plan Over Christmas Period

- Since the client has availability and the project timeline will be as given below:

- Before Christmas

- Complete and clean final internal documentation (PID version control, formatting, appendices).

- Write a concise list of requirements obtained on 16th December.

- Store project documents (work in progress, emails, drafts) in the repository.

- During the Christmas period

- Keep planning and preparation within the organization and do not anticipate client feedback.

- Optimize the project plan, risks, and task breakdown according to verified requirements.

- Get ready to ask questions and provide materials for the following meeting with a client.

- Early January

- Re-contact the client after s/he comes back on annual leave.

- Set a follow-up appointment on 6th January as agreed upon by the client.

- Intention to obtain the PID signature and verify the following stage of deliverables.

Forward Outlook

The project is on schedule despite the few delays and challenges. The team is well placed after the session of requirements gathering and the next process will be to consolidate scope, enhance collaboration and advance delivery in accordance with the agreed expectations.

## Min Khant

What went well?

- The client has been extremely accommodating in the course of Timebox 2 and has never been short-changed in offering to assist by giving out information, clarifications and resources where they are needed.

- The supervisor meetings proved to be effective and informative, and the feedback was specific and helpful, allowing us to identify the expectations regarding assessments and areas of our weaknesses.

- Meetings with the team also contributed to ensuring that the team members remained on course with regard to the direction of the project despite the delays.

What didn't go well?

- The client had some of his requirements, clarifications and requested documents that were late.

- This meant that some work could not be fulfilled as fast as anticipated to facilitate the momentum of the project in Timebox 2.

What I would do differently?

- I would recommend creating a direct channel of communication with the client (e.g., Microsoft Teams or a shared Slack/WhatsApp channel) so the response could be faster and eliminate latency.

## Ahmed Farah

What went well:

- The team helped us to manage our time reasonably well as a team and have the work and meetings done on the right dates.

- We managed to attend our supervisor meetings, as well as utilize the feedback obtained on the further development of our work successfully.

- We were also effective communicators in the team to ensure that everyone was in line and knew what required to be done and what awaited.

- We could conduct 2 meetings with our client in order to get a clearer picture of what the client expects of us.

- We ensured that we held each other in the team responsible and to the standards so that we do not drop or fall behind.

What didn't go well:

- We were mainly faced with the problem of all of us being there and available to meet as a complete team in case of meetings/feedback meetings.

- We were slightly lagging behind particularly in the timebox updates and reviews.

- Time management would have been much improved than it is, although we use our time well as a team it has been poor at times.

- We have also failed to keep abreast in terms of giving explicit reflection of methodologies we have used e.g.

- Our contribution matrix has also not been good with our audit trail.

What we would do differently:

- The greatest change that we would make as a team would involve recording all our steps and procedures that we carry out so that we can have clear evidence. This will need to timestamp work and record work into GitHub to make it clearly presentable.

- It would also be something to consider in the future by communicating more frequently as a team. We also communicate as much as we need to when there is a need but it would be nice to have a day-to-day conversation to get an idea of where each person is in the work he or she has been assigned.

- Ensuring that we come to meet our supervisor Thomas Barnes with work that he has time to read and provide feedback on instead of having to attend the meetings with half-work where he can provide us with proper feedback. This would enable us as a team to walk out of the meetings with full knowledge of the next action to take and what needs to be changed.

- In my opinion, we ought to work as a team and meet once or at maximum 2 times per week as well to work as a team. This would not only be ahead of the schedule but also enable us to keep one another accountable and also just simply create better team chemistry which would be of huge benefit to us as a team.

## Wai Shing So

What went well:

- A significant strength was our internal team communication; our daily stand-ups kept everyone on track and enabled us to reassign tasks very quickly once a team member encountered a technical roadblock.

What didn't:

- A first client meeting can be arranged much earlier and it can give us more time to do and plan.

What I would do differently:

- My initial priority would be to have the client consultations scheduled within the timebox of the first 24 hours. By front-loading these meetings we would be able to have the sign-off in time and spend more time on real development and testing.

## Thomas Jevtic

What went well:

- The initial meeting with the client that I was present at concerned the overall vision and objectives of their new site. I joined my group to talk about the way forward.

What didn't go well:

- I have also missed some of the supervisor meetings, which have caused me to lag in the group work.

What I would do differently:

- Stay at home and I do not have to work to pay rent so I can have time to attend the supervisor meeting regularly.